# Programme threshold confirmed from Appendix G

SIMULATED TEST MATERIAL — not an actual email, meeting record or contractual instruction. All senders, dates and proceedings are fictional. Project values are derived from the supplied 2b tender documents.

Record ID: SIM03
Scenario date: 2024-12-11 (fictional)
Type: Simulated email

From: Simulated Programme Coordinator <programme@consense-test.invalid>
To: Simulated QS; Simulated Architect; Simulated Structural Engineer
Subject: [SIMULATED] Programme threshold confirmed from Appendix G

Dear QS,

I have checked Appendix G to the SCT. Column (A) states a base time for completion of 31 months. The tenderer’s proposed period in Column (B) is still blank in the supplied package.

Note 3(a) requires the proposed time in Column (B) not to exceed the 31-month base time. For this tender drafting exercise, the answer to “Is the contract period 39 months or more?” is therefore No, based on the permitted proposed-period ceiling. This is not a confirmation that an awarded contract has a period of exactly 31 months.

The Appendix expressly states that the accepted proposed period in Column (B) forms part of the Contract and that Column (A) does not. Record base time = 31 months, threshold >=39 months = false, and exact accepted contract period = not supplied.

The foundation classification remains pending under SIM02. Under the user-supplied drafting rule, the condition requiring both the foundation classification and the >=39-month threshold to be true is not met because the period threshold is false. Please check the actual appendix references before making any clause change.

Regards,
Simulated Programme Coordinator

# Document basis

R04: 05 - SCT.docx — Appendix G Columns A and B and Notes 3(a) and 5