# Sections weather provisions and possession

Fictional test correspondence. All people, addresses, decisions and project particulars in this document are invented for a software evaluation.

Record R512    Date 2026-11-17    Meeting minutes

Attendees: Fictional Project Architect, Structural Engineer, Procurement Officer and Quantity Surveyor. Recorder: Fictional Quantity Surveyor.

The complete Section schedule consists of the three rows below. The north building site and the south demolition site are separate fenced sites with separate entrances.

| Section designation | Works types | Site or location |
| --- | --- | --- |
| Section 1 | building, foundation | Library building at the north site on Library Road |
| Section 2 | building, foundation | Indoor sports centre at the north site on Library Road |
| Section 3 | demolition | Former depot at the south site on Depot Lane |

The building and demolition sites are separated. The north site contains the library and sports centre works; the south site contains the demolition works only.

Adopt SCC8.303 for weather extension of time. Insert Section 3 as the demolition only Section under that clause.

Adopt the optional late possession provision. Do not adopt the additional loss provision; no specified Sections or relevant Section are needed for that optional provision.